AI - Powered Analytics For An Academic Early Warning System

Quality Assurance Process Design

IT 143 - Quality Consciousness, Habits and Processes

Submitted by:

Amparado, Kendrick

Pombo, Christian Dave

Quimbo, Ian Carlo

Seridon, Kent Ian

T73 Students

Submitted to:

Anne Rose Tan

Instructor

Table of Contents

| Section | Title |
| --- | --- |
| 1 | Introduction |
| 2 | Quality Standards and Criteria |
| 3 | QA Methodologies and Techniques |
| 4 | QA Workflow |
| 5 | Documentation and Reporting |
| 6 | Tools and Resources |
| 7 | Risk Assessment and Mitigation |
| 8 | Continuous Improvement |
| 9 | Training and Onboarding |
| 10 | Implementation Timeline |
| Appendices | Glossary, References, and Sample QA Artifacts |

1. Introduction

1.1 Project Overview

The Academic Early Warning System (AEWS) is a web-based capstone system developed for Bukidnon State University. Its purpose is to help identify students who may be academically at risk and provide early intervention before their academic performance worsens.

The system is used by instructors, Academic Mentoring Unit (AMU) staff, administrators, and students. Instructors can manage classes, upload classlists, gradesheets, and attendance records, and refer at-risk students. AMU staff can monitor referrals, view risk information, manage needs assessment forms, and provide support. Administrators manage accounts, approvals, system reports, and activity logs. Students can view their dashboard and answer needs assessment forms.

AEWS uses a React frontend, FastAPI backend, MongoDB database, and an AI-assisted risk prediction feature that analyzes academic and attendance-related data.

1.2 Scope of the QA Process

| Area | QA Coverage |
| --- | --- |
| Authentication | Login, logout, email verification, password reset, and token refresh. |
| User Roles | Access control for instructor, AMU staff, administrator, and student accounts. |
| Class Management | Class creation, class details, and student list management. |
| File Uploads | Classlist, gradesheet, and attendance upload validation. |
| Risk Prediction | Checking if risk levels are generated correctly from valid data. |
| Referral System | Referral of at-risk students to AMU staff. |
| Needs Assessment | Creation, answering, and review of needs assessment forms. |
| Reports | Instructor, AMU, and institutional report generation. |
| Security and Usability | Role access, validation, dashboard clarity, responsiveness, and accessibility. |

1.3 Objectives of the QA Process

1. Ensure that AEWS meets the project requirements and intended purpose.

2. Verify that each user role can only access the features allowed for that role.

3. Confirm that student academic data is processed accurately and securely.

4. Check that uploaded files are properly validated.

5. Ensure that risk prediction results are consistent and understandable.

6. Confirm that referrals, needs assessments, reports, and notifications work correctly.

7. Detect, document, fix, and retest defects before final submission.

8. Improve the system through testing, peer feedback, and user acceptance testing.

1.4 Team Members and QA Roles

| QA Role | Assigned Member | Responsibilities |
| --- | --- | --- |
| QA Lead | Member 1 | Prepares the QA plan, assigns tasks, monitors defects, and approves final sign-off. |
| Backend QA Tester | Member 2 | Tests API endpoints, authentication, authorization, database operations, and validation. |
| Frontend QA Tester | Member 3 | Tests pages, dashboards, forms, tables, responsiveness, and user experience. |
| Data and AI QA Tester | Member 4 | Checks uploaded academic data, risk prediction outputs, and risk classification accuracy. |
| Documentation and UAT Coordinator | Member 5 | Records test cases, bug reports, screenshots, user feedback, and sign-off documents. |

2. Quality Standards and Criteria

AEWS must follow quality standards because it handles student academic records and supports intervention decisions. The system must be correct, secure, reliable, usable, and maintainable.

| Standard / Best Practice | Application to AEWS |
| --- | --- |
| ISO/IEC 25010 | Used to evaluate functionality, reliability, usability, security, maintainability, and portability. |
| OWASP Security Practices | Used for authentication, role-based access, token handling, input validation, and file upload security. |
| WCAG 2.1 | Used to check readability, labels, focus visibility, keyboard navigation, and interface accessibility. |
| IEEE-style Test Documentation | Used as basis for test cases, bug reports, test summaries, and sign-off forms. |
| Agile QA Practices | Used to integrate testing, review, feedback, and retesting throughout development. |

2.1 Project-Specific Quality Criteria

| Quality Area | Criteria for AEWS |
| --- | --- |
| Functional Correctness | Login, upload, prediction, referral, needs assessment, and reports must work as intended. |
| Data Accuracy | Grades, attendance, referral records, and reports must match stored system data. |
| Security | Users must only access features and data allowed for their role. |
| Reliability | The system must not crash during normal workflows. |
| Usability | Interfaces must be clear and easy to use for all user roles. |
| Maintainability | Code must be understandable, reviewed, and tested. |

2.2 Measurable Quality Metrics and KPIs

| Metric / KPI | Target | Measurement |
| --- | --- | --- |
| Critical workflow pass rate | 100% | Manual testing of login, upload, prediction, referral, needs assessment, and reports. |
| Backend automated tests | 100% passing | Run pytest. |
| Frontend automated tests | 100% passing | Run Vitest and React Testing Library tests. |
| Critical and high defects | 0 unresolved | Review bug report log before final sign-off. |
| Role-based access accuracy | 100% correct | Test allowed and restricted pages/endpoints for each role. |
| File upload validation | 100% invalid files rejected | Test valid, invalid, oversized, and unsupported files. |

3. QA Methodologies and Techniques

AEWS will use both manual and automated testing. Automated tests will check repeated technical functions, while manual testing will verify workflows, usability, reports, and user acceptance.

| Testing Type | Application to AEWS |
| --- | --- |
| Unit Testing | Tests individual functions such as authentication helpers, validation logic, sorting utilities, and error handling. |
| Integration Testing | Tests frontend-to-backend API calls, database operations, email queue, and notification flow. |
| System Testing | Tests complete workflows such as instructor upload, risk prediction, AMU referral, and report generation. |
| Regression Testing | Retests existing features after updates or bug fixes. |
| Security Testing | Checks role restrictions, token expiration, file upload validation, and rate limits. |
| User Acceptance Testing | Confirms that instructors, AMU staff, admins, and students can complete expected workflows. |

3.1 Testing by User Role

| User Role | QA Focus | Sample Test Scenario |
| --- | --- | --- |
| Instructor | Class management, uploads, risk viewing, referrals, and reports. | Instructor uploads a gradesheet and refers an at-risk student. |
| AMU Staff | Referral monitoring, needs assessment, support messages, and reports. | AMU staff views a referred student and records support action. |
| Administrator | Account approval, user management, activity logs, and reports. | Admin approves a pending account and checks activity logs. |
| Student | Dashboard, profile, and needs assessment. | Student logs in and answers a needs assessment form. |

3.2 Code Review Process

| Review Area | Items to Check |
| --- | --- |
| Backend | API routes, validation, database queries, authentication, authorization, error handling, and upload restrictions. |
| Frontend | Layout, forms, loading states, error messages, API handling, responsiveness, and accessibility. |
| AI / Prediction | Input data, missing values, consistency of prediction output, and clarity of risk labels. |
| Security | Protected routes, role-based access, token handling, rate limits, and input validation. |
| Documentation | Updated test cases, bug reports, and needed comments or instructions. |

3.3 Visual Quality Assurance Techniques

- Check dashboard layout, spacing, and consistency.

- Verify table readability and alignment.

- Check form labels, required fields, and validation messages.

- Test responsiveness on desktop and smaller screens.

- Ensure there is no overlapping text, broken layout, or unreadable content.

4. QA Workflow

| Step | QA Activity | Output |
| --- | --- | --- |
| 1 | Requirement review | Requirement checklist. |
| 2 | Test planning | Test case matrix. |
| 3 | Test data preparation | Sample classlists, gradesheets, attendance files, and test accounts. |
| 4 | Developer self-test | Initial test notes. |
| 5 | Code review | Code review approval or revision request. |
| 6 | Automated testing | pytest, Vitest, and build logs. |
| 7 | Manual functional testing | Completed test cases. |
| 8 | Bug reporting | Bug report log. |
| 9 | Bug fixing and retesting | Updated defect status. |
| 10 | Regression testing | Regression checklist. |
| 11 | User acceptance testing | UAT feedback log. |
| 12 | QA sign-off | Final QA sign-off form. |

4.1 Quality Checkpoints and Approval Gates

| Quality Gate | Required Condition |
| --- | --- |
| Feature Completion Gate | Feature matches requirements and passes developer self-test. |
| Code Review Gate | Code is reviewed and no major issue is found. |
| Automated Test Gate | Required backend and frontend tests pass. |
| Manual Test Gate | Main user workflow works correctly. |
| Security Gate | No unauthorized access or critical security issue. |
| Final Release Gate | No unresolved critical or high-severity defect remains. |

5. Documentation and Reporting

| QA Document | Purpose | Frequency |
| --- | --- | --- |
| Test Case Matrix | Lists scenarios, steps, expected results, actual results, and status. | Before and during testing. |
| Bug Report Log | Records defects, severity, evidence, owner, and status. | Whenever a bug is found. |
| Test Summary Report | Summarizes passed tests, failed tests, and defect status. | After each major testing cycle. |
| UAT Feedback Log | Records comments and suggestions from users/testers. | During UAT. |
| QA Sign-Off Form | Confirms whether the system is ready for submission. | Before final submission. |

5.1 QA Sign-Off Procedure

1. All critical workflows have been tested.

2. Backend and frontend tests have passed.

3. Critical and high-severity bugs are fixed.

4. Medium and low issues are documented.

5. Reports and dashboards have been reviewed.

6. UAT feedback has been considered.

7. The group agrees that the system is ready for submission.

6. Tools and Resources

| Tool / Resource | Purpose |
| --- | --- |
| pytest | Backend unit and integration testing. |
| Vitest / React Testing Library | Frontend automated testing. |
| FastAPI Swagger Docs | Manual API endpoint testing. |
| MongoDB / MongoDB Atlas | Database checking and test data verification. |
| Redis / RQ | Email queue and retry testing. |
| Browser Developer Tools | UI, console, network, and responsiveness testing. |
| Git / GitHub | Version control, code review, and change tracking. |
| Sample academic files | Testing classlist, gradesheet, and attendance uploads. |

7. Risk Assessment and Mitigation

| Risk | Impact | Mitigation | Contingency |
| --- | --- | --- | --- |
| Incorrect risk prediction | Students may be wrongly identified or missed. | Validate uploaded data and test prediction using known samples. | Manually review affected records. |
| Unauthorized access | Student data privacy may be compromised. | Test role-based access, protected routes, and token handling. | Revoke access and review logs. |
| Invalid file upload | Wrong data may be processed or system may fail. | Apply file type, size, and format validation. | Disable upload temporarily while fixing. |
| Missing student data | Prediction and reports may be inaccurate. | Show validation messages and handle missing fields. | Mark record for manual review. |
| Notification failure | Users may miss important alerts. | Use retry logic and check logs. | Use dashboard or manual notification. |
| Poor usability | Users may struggle to complete tasks. | Conduct usability testing and UAT. | Revise labels, layout, and workflow. |

8. Continuous Improvement

The QA process will be improved after every major testing cycle. The team will review failed tests, repeated defects, peer feedback, and user comments to improve the next round of testing.

| Feedback Source | Information Collected | Action |
| --- | --- | --- |
| Testers | Bugs and failed test cases. | Update bug log and test cases. |
| Developers | Technical limitations and possible fixes. | Adjust test expectations and implementation plan. |
| Peer Reviewers | Suggestions on clarity and completeness. | Record and evaluate feedback. |
| UAT Participants | User experience and workflow concerns. | Improve interface or process. |

9. Training and Onboarding

| Training Area | Content |
| --- | --- |
| AEWS Overview | Purpose of the system, users, and major modules. |
| User Role Orientation | Instructor, AMU staff, admin, and student permissions. |
| Test Case Writing | Writing clear steps, expected results, and actual results. |
| Bug Reporting | Reporting severity, evidence, and reproduction steps. |
| Backend Testing | API testing, authentication, authorization, and database checking. |
| Frontend Testing | Dashboard testing, forms, responsiveness, and accessibility. |
| Risk Prediction Testing | Checking data input and risk output consistency. |

10. Implementation Timeline

| Timeline | QA Activities | Deliverables |
| --- | --- | --- |
| Week 1 | Finalize QA roles, quality standards, risks, and test plan. | QA plan and role matrix. |
| Week 2 | Test authentication, registration, role access, and backend APIs. | Backend test report. |
| Week 3 | Test instructor workflows, uploads, and reports. | Instructor workflow test results. |
| Week 4 | Test AMU workflows, referrals, needs assessment, and student records. | AMU and student workflow summary. |
| Week 5 | Perform regression, accessibility, responsiveness, and report validation. | Regression report. |
| Week 6 | Conduct UAT, integrate feedback, retest fixes, and sign off. | UAT log and QA sign-off form. |

Appendices

Appendix A: Glossary of QA Terms

| Term | Definition |
| --- | --- |
| Quality Assurance | Process of ensuring that the system meets quality requirements. |
| Test Case | Documented scenario used to check a feature. |
| Defect / Bug | A problem where the system does not behave as expected. |
| Regression Testing | Retesting existing features after changes. |
| User Acceptance Testing | Testing to confirm that the system meets user needs. |
| Quality Gate | Checkpoint that must be passed before moving to the next stage. |
| Role-Based Access | Security approach where access depends on user role. |
| Risk Prediction | AEWS feature that identifies students who may need intervention. |

Appendix B: References

| Reference | Relevance |
| --- | --- |
| ISO/IEC 25010 | Software quality model. |
| OWASP Web Security Practices | Authentication, authorization, validation, and file upload security. |
| WCAG 2.1 | Accessibility and usability. |
| IEEE Software Testing Documentation Practices | Test case, bug report, and QA documentation format. |
| FastAPI, React, MongoDB, pytest, and Vitest Documentation | Technology and testing references for AEWS. |

Appendix C: Sample QA Artifacts

| Test Case Field | Sample Entry |
| --- | --- |
| Test Case ID | AEWS-TC-001 |
| Module | Instructor Gradesheet Upload |
| Test Objective | Verify that an instructor can upload a valid gradesheet. |
| Precondition | Instructor is logged in and class already exists. |
| Expected Result | System accepts the file and displays parsed grades correctly. |
| Status | Pass / Fail / Blocked |

| Bug Report Field | Sample Entry |
| --- | --- |
| Bug ID | AEWS-BUG-001 |
| Bug Title | Gradesheet upload accepts unsupported file type. |
| Severity | High |
| Expected Result | System rejects the file and displays an error message. |
| Actual Result | To be filled during testing. |
| Status | Open / Fixed / Retested / Closed |

| Sign-Off Item | Result |
| --- | --- |
| All critical workflows tested | Yes / No |
| Authentication and role-based access tested | Yes / No |
| File upload validation tested | Yes / No |
| Risk prediction tested with sample data | Yes / No |
| Critical and high-severity bugs fixed | Yes / No |
| System approved for submission | Approved / Approved with Conditions / Not Approved |
| QA Lead Signature | ___________________________ |
| Date | ___________________________ |